**Minute of Meeting**

|  |  |
| --- | --- |
| **Agenda** | Weekly Meeting |
| **Hari/Tanggal** | Selasa, 07 December 2021 |
| **Pukul** | 14:30 – 15:30 |
| **Tempat** | Online Meeting |
| **Peserta** | **Panasonic**   1. Fuad Muhammad 2. Prizy Pandan Wangi   **Cinovasi**   1. Nurapip |

|  |  |  |
| --- | --- | --- |
| **No** | **Point Bahasan** | **Tindak Lanjut** |
| 1 | [Document Information] Increase the attachment document to maximum of 25. | Issue akan diupload tnggal 07/12/2021 |
| 2 | [Progress weekly]  GP Inspection (XRF Screening) – create assign that the action has been done. | Panasonic memberikan alternative penambahan kolom status (followup) untuk mengetahui action tersebut sudah di approve apa belum. |
| 3 | [Reliability] Reliability untuk chamber usage request terjadi error pada saat approval. | Pada saat proses approval task tidak muncul di halamn task untuk user yang mendapatkan assigne . Tetapi di menu workflow active task , task tersebut muncul. |
| 4 | Legas SG | 1. Show document detail, include history (this one previously requested). 2. Workflow message need to be shown as well in the Document Detail 3. Physical status and expiry document need to be shown in Excel exported list 4. Excel export for expired document list |
| 5 | Procedure | Semua dokumen procedure ada reminder berupa email |
| 6 | Legal BT (Request Ibu Vivi) | Mengenai list request akan dilakukan pengkajian ulang oleh Panasonic dan setelah selesai akan dikirmkan kepada cinovasi |
| 7 | All Record (Documented Information) | Perubahan kolom remark menjadi description pada table revision history. |
| 8 | Documented Information (Confirm issu no 11) | 1. Cinovasi mengkonfirmasi untuk issue no 11 (for pink status, add function to see approval progress easily. 2. Panasonic menyarankan issue ini agar di pending dlu karena fungsi ini sudah di akomodasi |
| 9 | Documented Information (Confirm issue no 49) | 1. Cinovasi mengkonfirmasi untuk issue no 49 (Add new process to obsolete document). 2. Panasonic perlu mengkonfirmasi kepada user terkait yang me request issue ini. |
| 10 | Egov System (feedback ibu prizy) | Tampilan egov pada desktop dan laptop berbeda. |